Janitorial Essentials QA/QC

Plan SSaammplpele

Good for smaller projects and bid qualifications

Has All the Essential Elements of a well-founded Quality Control Plan

Contact: FirstTimeQuality 410-451-8006

## CONTRACT-SPECIFIC JANITORIAL SERVICES QUALITY PLAN TABLE OF CONTENTS

- [CompanyName] Quality Policy	3

- Key Elements of the Janitorial Services Quality Plan	4

- Contract Quality Coordination and Communication	7

- Contract QC Personnel	11

Contract QC Job Position Assignments	11

Duties, Responsibilities, and Authority of QC Personnel	11

Quality Responsibilities	11

Contract QC Organization Chart	14

- Personnel Qualifications	15

Training	15

- Qualification of Third Party Inspection/Testing Companies and Subcontractors and Suppliers	17

Qualification of Testing Laboratories	17

- Janitorial Services Contract Quality Specifications	19

- Janitorial Services Inspection and Test Plan	20

Control of Inspection, Measuring, and Test Equipment	20

- Janitorial Services Work Task Quality Inspections	22

Work Tasks Series of Inspections	22

Daily Quality Control Report	22

- Quality Control of Corrections, Repairs, and Nonconformances	31

- Contract Completion Inspections	33

- Quality Assurance Surveillance	35

- Control of Quality Records and Documents	37

- Servicing and Warranty	38

# B. KEY ELEMENTS OF THE JANITORIAL SERVICES QUALITY PLAN

Key elements of the [CompanyName] Quality Assurance/Quality Control Plan include:

Quality Management and Responsibilities. [CompanyName][CompanySuffix] fully integrates its quality management system into the organizational structure and performance management systems for each contract. We:

- Maintain a documented quality system consisting of a quality manual with policies and procedures.

- Tightly control exceptions to the quality system so company standards are applied uniformly to every contract

- Systematically maintains quality system documents and records.

Quality Control Personnel. [CompanyName] fully integrates its quality management system into the organizational structure and performance management systems for each contract. We:

- Appoint a Quality Manager, Superintendent, and Contract Manager to each contract, each with well-defined quality responsibilities and the authority to carry them out.

- Have well-defined quality responsibilities for every employee with specific quality responsibilities for key job positions.

- Plan contract quality records and documentation that will be maintained.

- Tightly control exceptions to the quality system so company standards are applied uniformly to every contract

- Enforce policies that monitor work conditions before and during work so that quality results are assured.

Contract Quality Coordination and Communication. [CompanyName] tightly controls the maintenance process to ensure quality results. We:

- Plan quality communications through meetings, reporting requirements, and points of contact.

- Have a contract startup meeting to communicate contract goals and expectations.

- Conduct preparatory meetings in advance of each scheduled work task to communicate requirement details and coordinate work activities.

Quality Assurance Surveillance. [CompanyName] audits the quality system to assure it is operating effectively. We:

- Audit the operation of the quality system on each contract for conformance to the Contract Quality Assurance/Quality Control Plan and the [CompanyName] Quality System requirements.

Employee Qualifications. [CompanyName] ensures that only knowledgeable, capable

employees carry out the planning, execution, and control of our contracts. We:

Conduct annual company-wide audits to evaluate effectiveness of the [CompanyName] Quality System and improve its operation.

# I. JANITORIAL SERVICES WORK TASK QUALITY INSPECTIONS

[CompanyName] identifies a list of work tasks, phases of production, which will be quality controlled.

#### WORK TASKS SERIES OF INSPECTIONS

Each work Task is subject to a series of inspections; before, during, and after the work is complete. Each inspection verifies compliance with full scope of the relevant specifications; not limited to checkpoints for heightened awareness.

- The initial task-ready inspection occurs when crews are ready to start work and ensures that work begins only when it does not adversely impact quality results.

- Incoming material inspections verify that materials are as specified and meet all requirements necessary to assure quality results.

- Work-in-process inspections continuously verify that work conforms to contract specifications and workmanship expectations. Work continues only when it does not adversely impact quality results.

- At completion of the Task an inspection verifies that work, materials, and tests have been completed in accordance with contract quality requirements. When appropriate, functional tests are performed.

Inspection results are recoded and maintained as part of the contract files.

SPECIAL PROCESS INSPECTIONS

The Quality Manager identifies special processes where the results cannot be verified by subsequent inspection or testing and determines if continuous work in process inspections are required. For these special processes, a qualified inspector continuously inspects the work process.

MATERIAL QUALITY INSPECTION AND TESTS

Material quality inspections and tests ensure that purchased materials meet purchase contract quantity and quality requirements. The Superintendent inspects or ensures that a qualified inspector inspects materials prior to use for conformance to contract quality requirements.

The Superintendent ensures that each work task that uses the source inspected materials proceed only after the material has been accepted by the material quality inspection or test.

The Superintendent records a summary of daily work activities. The report will include:

	Schedule Activities Completed

	General description of work activities in progress.

DAILY QUALITY CONTROL REPORT

J. QUALITY CONTROL OF CORRECTIONS, REPAIRS,

# AND NONCONFORMANCES

Should a problem occur in the quality of work, we systematically contain the issue and quickly make corrections. Our first action is to clearly mark the item by tape, tag, or other easily observable signal to prevent inadvertent cover-up.

Then we expedite a corrective action that brings the workmanship or material issue into conformance by repair, replacement, or rework. Previously completed work is reinspected for similar nonconformances. In the event that we cannot correct the item to meet contract specifications, the customer will be notified and customer approval of corrective actions is required before proceeding.

Fixing problems found is not sufficient. [CompanyName] systematically prevents recurrences to improve quality. First enhanced controls and management monitoring are put into place to assure work proceeds without incident. Then using a structured problem solving process, [CompanyName] identifies root causes and initiates solutions. Solutions may involve a combination of enhanced process controls, training, upgrading of personnel qualifications, improved processes, and/or the use of higher-grade materials. Follow-up ensures that a problem is completely resolved. If problems remain, the process is repeated.

Nonconformances and their resolution are recorded on a Nonconformance Report form.A Nonconformance Report form exhibit is included in this subsection.

## For More Information:

Contact: FirstTimeQuality

410‐451‐8006

### www.FirstTimeQuality.com

EdC@FirstTimeQuality.com

##### For More Information, contact: CaldeiraQuality, LLC • First TimeQuality℠.

410‐451‐8006 • www.firsttimequality.com • EdC@FirstTimeQuality.com